PRODUCT REQUIREMENTS DOCUMENT

AI Arogya Sathi

Full Working Product — Beyond the Exhibition Demo

A roadmap for turning the exhibition prototype into a genuinely functional application: real AI-generated answers, real wearable sync, real offline voice, and real family data — not dummy data.

| VERSION 1.0 — Full Build | PROJECT TYPE Real functional application | PLATFORM Mobile app + cloud backend |
| --- | --- | --- |

CONTENTS

# Table of Contents

Table of Contents	2

Executive Summary	3

Objectives For The Full Build	4

Demo vs. Full Working Product	5

Target Users & Personas	6

Functional Modules — Full Build Requirements	7

System Architecture	8

Layers	8

Data flow for a health question	8

Technology Stack	9

Core Data Model	10

The Real AI Pipeline	11

Building the knowledge base	11

Answering a question	11

Real Offline Voice	12

Third-Party Integrations	13

Non-Functional Requirements	14

Security & privacy	14

Performance & reliability	14

Scalability	14

Safety, Compliance & Legal Positioning	15

Phased Development Roadmap	16

Team & Resources Needed	17

Success Metrics	18

Risks & Mitigations	19

SECTION 1

# Executive Summary

The exhibition prototype proved the idea works as a demo: a judge can speak a symptom, see a dashboard respond, and try an emergency mode, all from pre-written dummy data and browser-based voice. This document specifies what changes to turn that demo into a genuinely working product — one real families could actually install and rely on.

The core shift is from “simulated” to “real” in four places: real AI-generated, source-grounded answers instead of pre-written responses; real wearable and Bluetooth device sync instead of a simulated button; real on-device voice recognition that works without internet instead of the browser's cloud-dependent speech API; and a real backend that stores family data securely instead of resetting on every page load.

This is a bigger project than the exhibition build • The demo was buildable solo in about three weeks with no server. • A full working version needs a backend, a database, real AI infrastructure, and ongoing maintenance — realistically a small team effort, not a solo weekend project. • This document is written so the scope is honest from the start, with a phased plan that lets you build toward it gradually.

SECTION 2

# Objectives For The Full Build

- Replace pre-written symptom responses with a real Retrieval-Augmented Generation (RAG) pipeline grounded in verified health documents

- Connect to real wearables and Bluetooth health devices instead of simulating a sync button

- Make voice input genuinely offline-capable using on-device speech models, in Hindi, Odia, and English

- Give every family a real account with data that persists across sessions and devices

- Deliver medicine reminders as real push notifications, with an SMS fallback for low-connectivity areas

- Meet real privacy, security, and safety standards appropriate for health data

SECTION 3

# Demo vs. Full Working Product

The clearest way to specify “completely working” is to show exactly what changes from the exhibition build.

| Capability | Exhibition demo | Full working product |
| --- | --- | --- |
| Health answers | Pre-written response cards | Real AI answer, grounded in retrieved documents, generated live |
| Wearable data | Simulated “sync” button | Real connection via Health Connect, Apple HealthKit, or Bluetooth |
| Voice recognition | Browser API (needs internet) | On-device speech model, works fully offline |
| Family data | Resets on every reload | Saved permanently to a real account and database |
| Medicine reminders | Manual “mark as taken” only | Real push notifications at scheduled times, plus SMS backup |
| Emergency hospital list | Fixed sample data | Real, location-based hospital and pharmacy lookup |
| Users | One laptop, one session | Many families, many devices, syncing to the cloud |

SECTION 4

# Target Users & Personas

The same three personas from the exhibition guide the full build — but now their needs translate into real technical requirements rather than demo scripting.

| Persona | Core need | What this requires technically |
| --- | --- | --- |
| Rajesh, 48 | Trustworthy answers without a doctor visit | Reliable offline AI + clear escalation logic |
| Priya, 22 | Wearable data that means something | Real Health Connect / wearable API integration |
| Savitri Devi, 67 | Early risk detection and fast emergency help | Continuous vitals monitoring + location-aware emergency mode |

SECTION 5

# Functional Modules — Full Build Requirements

All sixteen modules from the original product vision, each with what “real” looks like.

| # | Module | What makes it real |
| --- | --- | --- |
| 1 | AI Health Assistant | Live RAG pipeline over verified health documents, not fixed answers |
| 2 | Wearable Integration | Real Health Connect, Apple HealthKit, Fitbit, Garmin, and Bluetooth device APIs |
| 3 | Health Dashboard | Live data pulled from the database, updating as real readings arrive |
| 4 | AI Risk Detection | A trained or rule-based model watching real vitals trends over time |
| 5 | Symptom Checker | Backed by the same RAG pipeline as the assistant, not a fixed script |
| 6 | Medicine Reminder | Real push notifications (FCM) with an SMS fallback |
| 7 | Family Profiles | Stored in a real database, tied to a real account |
| 8 | Emergency Mode | Real, location-based hospital lookup, cached for offline use |
| 9 | Voice Assistant | On-device speech-to-text and text-to-speech models, not browser APIs |
| 10 | Nutrition Assistant | Real food recognition model plus a nutrition database |
| 11 | QR Medical Card | Generated from real, up-to-date profile data, scannable by any phone |
| 12 | Health History | Long-term storage and real trend analysis in the database |
| 13 | Daily Health Tips | Personalised using real profile and history data |
| 14 | Women's Health | Dedicated tracking backed by real stored cycle/pregnancy data |
| 15 | Child Health | Real growth-chart calculations against WHO growth standards |
| 16 | Mental Wellness | Real mood-log storage and trend tracking over time |

SECTION 6

# System Architecture

## Layers

- Client: a mobile app (Android first, since it reaches the widest range of low-cost devices) plus an optional lightweight web app

- Backend: an API server handling accounts, family data, medicine schedules, and orchestrating AI requests

- AI layer: document retrieval + a language model, split between an on-device model for offline use and a cloud model for harder questions when online

- Voice layer: on-device speech-to-text and text-to-speech models bundled with the app, not dependent on a browser or the internet

- Database: a central cloud database for accounts and history, with a local on-device store that keeps working offline and syncs when connectivity returns

- Notifications: push notifications as the primary channel, with SMS as a fallback where data connectivity is unreliable

## Data flow for a health question

- The family member asks a question, by voice or text.

- If offline, the on-device model answers using a locally bundled slice of trusted health documents.

- If online, the request goes to the backend, which retrieves the most relevant sections from a larger, regularly updated document store, then generates a grounded answer.

- The answer is shown with its source, and safety rules run automatically — escalating clearly if the symptom looks like an emergency.

- The exchange is saved to that family member's health history.

SECTION 7

# Technology Stack

| Layer | Technology | Why |
| --- | --- | --- |
| Mobile client | React Native or Flutter | One codebase for Android and iOS, needed since most target families use budget Android phones |
| Backend API | FastAPI (Python) | Fast to build, well-suited to AI-heavy workloads |
| Database | PostgreSQL | Reliable, relational storage for accounts, families, and history |
| On-device cache | SQLite | Keeps the app usable offline, syncs when back online |
| Vector search | ChromaDB or similar | Powers document retrieval for the RAG pipeline |
| Embeddings | Sentence Transformers | Turns health documents into searchable form |
| Orchestration | LangChain / LangGraph | Coordinates retrieval and generation steps |
| Offline AI model | A small local model (e.g. Gemma, Phi, or TinyLlama) via Ollama or llama.cpp | Runs fully on-device, no internet required |
| Cloud AI model | A larger hosted model (e.g. Claude, GPT, or Gemini) via API | Used only when online, for harder questions |
| Offline speech | An on-device ASR/TTS engine (e.g. Whisper.cpp or Vosk) with Hindi, Odia, and English models | True offline voice, unlike a browser's cloud-based speech API |
| Notifications | Firebase Cloud Messaging + SMS gateway | Reliable reminders even with patchy data connectivity |
| Maps / hospitals | A maps and places API (e.g. Google Places or OpenStreetMap) | Real, location-based hospital and pharmacy lookup |

SECTION 8

# Core Data Model

A simplified view of the main entities the database needs to track.

| Entity | Key fields | Notes |
| --- | --- | --- |
| Account | phone/email, password hash, preferred language | One account can hold multiple family members |
| FamilyMember | name, age, blood group, conditions, allergies | Linked to an Account |
| VitalsReading | member, type, value, source, timestamp | One row per heart rate / BP / SpO₂ / sleep reading, from a device or manual entry |
| Medicine | member, name, dose, schedule | Linked to reminder notifications |
| MedicineLog | medicine, timestamp, taken (yes/no) | Powers the adherence history |
| SymptomQuery | member, question text, language, answer, sources, timestamp | Every AI conversation, for the health history view |
| EmergencyContact | member, name, phone, relation | Shown in Emergency Mode |
| Device | member, type, connection ID | Tracks which wearable/Bluetooth device is linked |

SECTION 9

# The Real AI Pipeline

## Building the knowledge base

- Collect verified sources: WHO fact sheets, MoHFW and ICMR guidelines, hospital-issued first-aid material

- Break each document into small, searchable sections

- Convert each section into a numeric “embedding” so the system can find the most relevant ones for any question

- Store all of this in a vector database, kept up to date as new guidelines are published

## Answering a question

- Search the vector database for the sections most relevant to the question.

- Pass those sections, along with the question, to the language model.

- The model writes an answer using only what was retrieved — not from open-ended memory — and the answer is shown with its source.

- A safety layer scans both the question and the answer for emergency signals (e.g. chest pain, breathing difficulty) and escalates clearly when needed.

Guardrails that must never be skipped • The system never states a diagnosis — only possible causes and next steps. • Every answer shows where it came from. • Emergency-pattern questions always show the emergency escalation message first, before anything else. • A licensed medical reviewer should sign off on the initial document set before launch.

SECTION 10

# Real Offline Voice

The exhibition demo used the browser's built-in speech recognition, which is convenient but actually sends audio to an external server — it is not truly offline. A full working product needs speech models that run entirely on the device.

- Bundle a compact on-device speech-to-text model per supported language (Hindi, Odia, English to start)

- Bundle a matching on-device text-to-speech model so the app can reply aloud without internet

- Keep a cloud-based speech option as an optional upgrade for better accuracy when online, similar to the offline/cloud split used for the AI answers

- Test each language with real native speakers, across accents and background noise, before relying on it in the field

SECTION 11

# Third-Party Integrations

| Integration | Purpose |
| --- | --- |
| Health Connect (Android) / Apple HealthKit (iOS) | Pull step count, heart rate, and sleep data from the phone's own health platform |
| Bluetooth Low Energy device profiles | Connect directly to BP monitors, oximeters, and thermometers |
| Maps / places API | Real, location-based hospital and pharmacy results for Emergency Mode |
| SMS gateway | Deliver medicine reminders and emergency alerts where data connectivity is unreliable |
| ABHA (Ayushman Bharat Health Account) | Optional future integration to link with India's national digital health ID |

SECTION 12

# Non-Functional Requirements

## Security & privacy

- All health data encrypted in transit and at rest

- Explicit consent required before syncing any wearable or storing any health data

- Data handling aligned with India's Digital Personal Data Protection (DPDP) Act, including a clear, readable consent flow and a way to delete data on request

## Performance & reliability

- AI response time under 3 seconds when online, and near-instant for offline core answers

- Core guidance and emergency mode available with zero internet connectivity

- Works acceptably on low-cost Android phones with as little as 2GB RAM

## Scalability

- Backend built to handle growing numbers of families without a redesign, using standard cloud hosting that can scale up as usage grows

SECTION 13

# Safety, Compliance & Legal Positioning

Regulatory positioning • The product must be clearly positioned as a decision-support and wellness tool, not a diagnostic medical device — this affects which regulations apply in India. • Get a qualified legal or regulatory review before any public launch, especially before claiming any diagnostic capability. • A licensed medical professional should review the health content and safety rules before real users rely on them.

- Clear in-app disclaimer on every AI answer: this is not a diagnosis

- Automatic escalation messaging for emergency-pattern symptoms

- A visible, simple way for users to consent to, review, and delete their stored health data

SECTION 14

# Phased Development Roadmap

| Phase | Duration (estimate) | What gets built |
| --- | --- | --- |
| Phase 1 — MVP | 2–3 months | Real accounts, real RAG-based chatbot (online only), symptom checker, manual health data entry, basic dashboard |
| Phase 2 — Core offline product | 4–6 months | On-device voice models, offline AI answers, real wearable/Bluetooth integration, push + SMS medicine reminders |
| Phase 3 — Full platform | 6–12 months | Telemedicine links, ABHA integration, nutrition and predictive analytics, government scheme integration, hospital network connectivity |

SECTION 15

# Team & Resources Needed

This scope is realistically beyond a solo build. A minimal team to reach Phase 1 would look like:

- 1 mobile/frontend developer

- 1 backend developer

- 1 person covering AI/ML integration (can overlap with backend early on)

- 1 UI/UX designer (part-time is workable at this stage)

- Access to a medical professional for content review, even informally at first

If building this solo or with a small student team • Prioritise Phase 1's chatbot and dashboard first — skip wearable and offline-voice work until the core AI pipeline is solid. • Use free tiers of cloud AI APIs and hosting to keep costs at zero while validating the idea. • Treat the exhibition prototype as a permanent, working reference for what the UI should feel like.

SECTION 16

# Success Metrics

- AI answer accuracy and source-grounding rate, checked against a reviewed test set of common questions

- Percentage of sessions where core guidance works fully offline

- Medicine reminder delivery and open rate

- Wearable sync success rate across supported devices

- Weekly active families, and return usage after 30 days

SECTION 17

# Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| AI gives inaccurate or unsafe health information | Strict RAG grounding, medical review of the document set, automatic emergency escalation rules |
| Classified as a medical device requiring certification | Position clearly as decision-support/wellness, get legal review before launch |
| Health data breach | Encryption, minimal data collection, regular security review |
| Low adoption in rural areas | Partner with ASHA workers and local clinics; keep the offline-first design non-negotiable |
| On-device AI model too weak for good answers | Hybrid design — lean on the cloud model when online, keep the offline model scoped to the most common, well-tested questions |
| Small team, large scope | Phase the roadmap strictly; do not start Phase 2 work before Phase 1 is stable |

“The exhibition prototype proved the idea. This document is the honest path from proving it to families actually being able to use it.”

AI Arogya Sathi — Full Working Product PRD, Version 1.0